## Slide 1: CDM Resource Pack and Health and Safety Guidelines

## Slide 2: Welcome to the Queen Elizabeth II Centre and thank you for holding your event with us. We very much look forward to working with you to deliver your event as safely as possible.
The Queen Elizabeth II Centre takes its responsibilities as laid down in the Health & Safety at Work act 1974 very seriously and it is vital that clients, exhibitors and contractors do the same.
Therefore, please ensure that you read the following documents carefully to ensure you are aware of your responsibilities under the new CDM regulations that came into force in April 2015.
We have produced this guide to help explain what you need to do, what you need to know and the documents you require from us at the Centre in order to comply with the HSE guidelines on CDM.
The guidelines are made up of two parts:
1 CDM Resource Pack – An introduction to CDM and how to comply
2 QEII Venue Documents – These are the documents you need from us at the venue to comply with CDM
If you have any questions regarding the contents of these guidelines, please do not hesitate to contact your dedicated Event Manager who will be more than happy to answer any of your questions.

## Slide 3: Content
Intro - What’s in this pack?…………………………………………………………………………..4
Intro – What is CDM 2015?………………………………………………………………………….5-7
Info Sheets - Who needs to do what?
Organisers…………………………………………………………………………………………………….8-13
Exhibitors……………………………………………………………………………………………………..14-18
Venues………………………………………………………………………………………………………… 19-23
Contractors….……………………………………………………………………………………………… 24-30
Templates
Construction Phase Plan……………………………………………………………………………… 31-
Method Statement……………………………………………………………………………………… 21-23
Risk Assessment…………………………………………………………………………………………..24-26
Appendix 1 - Exhibition, Trade Fairs and Conference Sector Organogram…….27-30

## Slide 4: Intro - What’s in this pack?
Together, the Event Supplier and Services Association (ESSA), the Association of Event Venues (AEV), and the Association of Event Organisers (AEO) have worked with their members and the wider industry to drive towards a smooth implementation of The Construction (Design and Management) Regulations (CDM 2015).
This resource pack has been created following almost 4 years of working closely with the Health & Safety Executive (HSE), via cross-association member working groups, sector committees, one-to-one meetings and industry forums. The resource pack, website and the accompanying app have been developed for people in the events industry, specifically those in the exhibition, trade fairs and conference sector, who have legal duties under CDM 2015.
The resource pack outlines the responsibilities of those people with key roles under CDM 2015 and provides proportionate, best practice consideration for the actions that could be taken to discharge those duties.
This resource pack should be viewed as a summary for meeting minimum requirements and should at all times be used in conjunction with Health and Safety at Work Etc. Act, the HSE’s event specific guidance on CDM 2015 and the HSE’s official L153 guidance document on CDM 2015*.

## Slide 5: Intro - What is CDM 2015
The regulations cover the management of health, safety and welfare when carrying out construction projects. The regulations replace The Construction (Design and Management) Regulations 2007 (CDM 2007) and are applicable to event construction in addition to all existing relevant health and safety law which must also be complied with. Construction work includes, but is not limited to, the assembly or disassembly (e.g. phases within build up and breakdown) of prefabricated elements to form a structure (e.g. shell scheme, features and space only stands). The regulations identify key roles (duty holders) who each have specific responsibilities (duties) to fulfil. A summary of the roles and responsibilities under CDM 2015 is provided below. It is important to note that organisations or individuals can assume more than one role for a project e.g. a Client can act as their own Principal Designer and Principal Contractor.

## Slide 6
Role | Summary of Main Responsibilities
Clients are the organisations or individuals for | Make suitable arrangements for managing a project. This includes making
whom a construction project is carried out. | sure:
 | ● Robust coordination and cooperation between those involved.
 | ● Other duty holders are appointed.
 | ● Sufficient time and resources are allocated.
 | ● Relevant pre-construction information is prepared and provided to
 | other duty holders.
 | ● The Principal Designer and Principal Contractor carry out their
 | duties.
 | ● Suitable welfare arrangements are in place.
Designers are organisations, or individuals, who | When preparing or modifying designs, to eliminate, reduce or control
prepare or modify designs for a building, product or | foreseeable risks that may arise during:
system relating to construction work or arrange for | ● Construction.
or instruct others to do so. | ● The maintenance and use of a structure once it is built.
 | Take account of pre-construction information and provide information to
 | assist others.
 | Not start work until they are satisfied that a Client is aware of their duties.
Principal Designers are organisations, or | Plan, manage, monitor and coordinate health and safety in the pre-
individuals, in control of the pre-construction phase | construction phase of a project. This includes:
where a project involves more than one Contractor. | ● Helping and advising the Client in bringing together the pre-
Appointed by the Client or if not appointed, the role | construction information.
is undertaken by the Client. | ● Working with other Designers to identify, eliminate or control
 | foreseeable risks.
 | ● Ensuring Designers carry out their duties.
 | Prepare and provide relevant information to other duty holders, including
 | the Principal Contractor to help them plan, manage, monitor and coordinate
 | health and safety in the construction phase.

## Slide 7
Role | Summary of Main Responsibilities
Principal Contractors are organisations, or | Plan, manage, monitor and coordinate health and safety in the construction
individuals, in control of the construction phase | phase of a project. This includes:
where the project involves more than one | ● Liasing with the Client and Principal Designers.
Contractor. | ● Preparing the Construction Phase Plan.
 | ● Organising cooperation between Contractors and coordinating their
Appointed by the Client or if not appointed, the role | work.
is undertaken by the Client. | Ensure:
 | ● Suitable site inductions are provided.
 | ● Reasonable steps are taken to prevent unauthorised access.
 | ● Workers are consulted and engaged in securing their health and
 | safety.
 | ● Provide suitable welfare arrangements.
Contractors are organisations, or individuals, who | ● Plan, manage and monitor construction work under their control so
directly employ or engage with construction | that it is carried out without risks to health and safety. Cooperate
workers or manage construction work. | and coordinate their activities with others in the project team - in
 | particular, comply with directions given to them by the Principal
 | Designer or Principal Contractor. For single-Contractor projects,
 | prepare a Construction Phase Plan.
 | ● Not start work until steps have been taken to prevent unauthorised
 | access to areas where construction work is taking place.
 | ● Take reasonable practicable steps to ensure suitable welfare is in
 | place for their workers.
 | ● Not start work until they are satisfied that the Client is aware of
 | their duties.
Workers are the people who work for or are under | They must:
the control of Contractors on a construction site. | ● Be consulted about matters which affect their health, safety and
 | welfare.
 | ● Take care of their own health and safety and others who may be
 | affected by their actions.
 | ● Report anything they see which is likely to endanger either their
 | own or others’ health and safety.
 | ● Cooperate with their employer, fellow workers, Contractors and
 | other dutyholders.

## Slide 8: Organisers - What they need to do
The regulations cover the management of health, safety and welfare when carrying out construction projects. The regulations replace The Construction (Design and Management) Regulations 2007 (CDM 2007) and are applicable to event construction in addition to all existing relevant health and safety law which must also be complied with. Construction work includes, but is not limited to, the assembly or disassembly (e.g. phases within build up and breakdown) of prefabricated elements to form a structure (e.g. shell scheme, features and space only stands). The regulations identify key roles (duty holders) who each have specific responsibilities (duties) to fulfil.
Understand your roles and responsibilities:
As illustrated in the organogram in Appendix 1 the organiser is likely to take the following role/s with the assigned responsibilities:

## Slide 9
Role | Summary of Main Responsibilities
Clients are the organisations, or individuals, for | Make suitable arrangements for managing a project. This includes making
whom a construction project is carried out. | sure:
 | ● Robust coordination and cooperation between those involved.
 | ● Other duty holders are appointed.
 | ● Sufficient time and resources are allocated.
 | ● Relevant pre-construction information is prepared and provided to
 | other duty holders.
 | ● The Principal Designer and Principal Contractor carry out their
 | duties.
 | ● Suitable welfare arrangements are in place.
Principal Designers are organisations, or | Plan, manage, monitor and coordinate health and safety in the pre-
individuals, in control of the pre-construction phase | construction phase of a project. This includes:
where a project involves more than one Contractor. | ● Helping and advising the Client in bringing together the pre-
 | construction information.
Appointed by the Client or if not appointed, the role | ● Working with other Designers to identify, eliminate or control
is undertaken by the Client. | foreseeable risks.
 | ● Ensuring Designers carry out their duties.
 | Prepare and provide relevant information to other duty holders, including
 | the Principal Contractor to help them plan, manage, monitor and coordinate
 | health and safety in the construction phase.
Principal Contractors are organisations, or | Plan, manage, monitor and coordinate health and safety in the construction
individuals, in control of the construction phase | 
 | phase of a project. This includes:
where the project involves more than one | 
Contractor. | ● Liaising with the Client and Principal Designers.
Appointed by the Client or if not appointed, the role | ● Preparing the Construction Phase Plan.
 | ● Organising cooperation between Contractors and coordinating their
is undertaken by the Client. | 
 | work.
 | Ensure:
 | ● Suitable site inductions are provided.
 | ● Reasonable steps are taken to prevent unauthorised access.
 | ● Workers are consulted and engaged in securing their health and
 | safety
 | ● Provided suitable welfare arrangements.

## Slide 10: Organisers - What they need to do
Generally, the organiser manages a single construction site (i.e. the tenanted event space as a whole and any other construction projects that they procure e.g. feature areas). The venue may contain other construction sites within it i.e. space only plots, where exhibitors independently procure their own structures. The exhibition owner/exhibition organiser assume the role of Client and the operations team (either in-house or outsourced) assume the roles of Principal Designer (pre-site) and Principal Contractor (onsite).
Skills, knowledge and experience
Anyone appointing Designers (including Principal Designers), Contractors (including Principal Contractors) or workers must ensure that those appointed have the necessary skills, knowledge and experience.
It is likely that the Operations Manager (whether in-house or outsourced) will take the role of Principal Designer and Principal Contractor for the event and therefore consideration should be given by senior management of the exhibition organiser to ensure that those allocated these roles have the necessary skills, knowledge and experience. Similarly, consideration should be given to ensure that any Contractors appointed also have the necessary skills, knowledge and experience. It is good practice for the organiser to request from the venue documents that demonstrate that venue appointed in-house Contractors have the necessary skills, knowledge and experience.

## Slide 11: Organisers - What they need to do
Notification
A project is notifiable to the relevant enforcing authority if the construction work is scheduled to:
Last longer than 30 working days and have more than 20 workers working simultaneously at any point in the project
OR
Exceed 500 person days.
A project can be notified via the electronic F10 notification form on the HSE website. The requirements of CDM 2015 apply whether or not the project is notifiable. It is the Client’s responsibility to notify and subsequently display the notice however Clients can request someone else, such as the Principal Contractor, do either of these activities on their behalf.
Whilst it is unlikely that a small event will exceed either of the trigger points for notification, if an organiser suspects that the construction and deconstruction of their event will do so then arrangements should be made for the project to be notified and the notice displayed.
Construction Phase Plan
This document sets out the arrangements for securing health and safety during the construction period. The arrangements include site rules taking into account the activities that will be taking place during the construction period. For projects involving more than one Contractor a Principal Contractor is responsible for the Construction Phase Plan and site rules whereas for single Contractor projects this responsibility sits with a Contractor. (See also Induction and Site Rules)
It is likely that the Operations Manager (whether in-house or outsourced) will take the role of Principal Designer and Principal Contractor for the event and therefore will be responsible for producing the Construction Phase Plan for the work procured by the organiser e.g. the event as a whole including any feature areas etc.

## Slide 12: Organisers - What they need to do
Induction and Site Rules
A suitable site induction must be provided to any personnel requiring access to the construction site. The induction must be site specific, highlight any particular risks and include information on the emergency procedures. Where there is more than one Contractor involved in a project the responsibility for ensuring an induction is provided rests with the Principal Contractor. (See also Construction Phase Plan)
It is likely that the Operations Manager (whether in-house or outsourced) will take the role of Principal Contractor for the event and therefore will be responsible for providing an induction for the event as a whole. The induction is likely to consist of the salient information included in the Construction Phase Plan, the site rules, information regarding the welfare facilities and the emergency procedures (usually set by the venue). When developing the site rules, attention should be given to any venue rules communicated such as the e-guide. It may be the case that the organiser simply adopts the venue’s standard site rules and adds any of their own event specific rules. The site rules must be communicated to all personnel requiring access to the site during the construction phase.
Welfare
Workers must be provided with suitable welfare facilities throughout the construction phase. Welfare facilities include, but are not limited to, drinking water, toilets, catering facilities and rest areas. Information regarding the location of the welfare facilities onsite should be disseminated.
It is likely that the venue will provide the welfare facilities however the organiser should obtain information regarding the location of the welfare facilities that will be available during the construction phase of their tenancy. This information should be disseminated e.g. via the site induction.

## Slide 13: Organisers - What they need to do
Access Control
Reasonable steps must be taken to prevent access by unauthorised persons to areas where construction work is due to take place.
It is likely that access to the construction site will be via the venue’s loading bay/cargo doors. Sufficient security will be required to secure the entrance points to prevent access by unauthorised persons. Consideration should be given to what makes a person “authorised” and organiser’s should determine the criteria and process for obtaining authorisation. Should a single stand remain/become a construction site when the rest of the event isn’t then reasonable steps must be taken to prevent access by unauthorised persons to that stand.

## Slide 14: Exhibitors - What they need to do
The regulations cover the management of health, safety and welfare when carrying out construction projects. The regulations replace The Construction (Design and Management) Regulations 2007 (CDM 2007) and are applicable to event construction in addition to all existing relevant health and safety law which must also be complied with. Construction work includes, but is not limited to, the assembly or disassembly (e.g. phases within build up and breakdown) of prefabricated elements to form a structure (e.g. shell scheme, features and space only stands). The regulations identify key roles (dutyholders) who each have specific responsibilities (duties) to fulfil.
Shell Scheme Exhibitors: Unless you intend to construct (i.e. build) within your shell scheme these guidelines do not apply to you. Stand dressing, pop-ups, mounting posters, placing display cases, freestanding furniture etc. do not constitute construction.
Understand your roles and responsibilities
As illustrated in the organogram in Appendix 1 a space only exhibitor is likely to take the following role/s with the assigned responsibilities:
Role | Summary of Main Responsibilities
Clients are the organisations or individuals for | Make suitable arrangements for managing a project. This includes making
whom a construction project is carried out. | sure:
 | ● Robust coordination and cooperation between those involved.
 | ● Other dutyholders are appointed.
 | ● Sufficient time and resources are allocated.
 | ● Relevant pre-construction information is prepared and provided to
 | other dutyholders.
 | ● The Principal Designer and Principal Contractor carry out their
 | duties.
 | ● Suitable welfare arrangements are in place.

## Slide 15: Exhibitors - What they need to do
Generally, each space only plot is treated as a separate construction site within the main construction site. The exhibitor assumes the role of Client for the plot they are hiring in which they will commission a construction project in the form of a stand. The exhibitor may appoint a Designer to design the stand (Principal Designer) and a stand build Contractor to build the stand (Principal Contractor) or a single company to provide both of these services and therefore assume both the roles of Principal Designer and Principal Contractor. Stand designers and builders should refer to the Contractor section for further guidance regarding their responsibilities under CDM 2015. Should the exhibitor choose not to appoint either a stand designer or stand builder to construct their space only stand then the roles and responsibilities of Principal Designer and Principal Contractor remain with the exhibitor to fulfil.
Skills, knowledge and experience
Anyone appointing designers (including Principal Designers), Contractors (including Principal Contractors) or workers must ensure that those appointed have the necessary skills, knowledge and experience.
When appointing stand designers and builders consideration should be given by space only stand holders to ensure that those who they are looking to appoint have the necessary skills, knowledge and experience.

## Slide 16: Exhibitors - What they need to do
Notification
A project is notifiable to the relevant enforcing authority if the construction work is scheduled to:
Last longer than 30 working days and have more than 20 workers working simultaneously at any point in the project
OR
Exceed 500 person days.
A project can be notified via the electronic F10 notification form on the HSE website. The requirements of CDM 2015 apply whether or not the project is notifiable. It is the Client’s responsibility to notify and subsequently display the notice however Clients can request someone else, such as the Principal Contractor, do either of these activities on their behalf.
Whilst it is very unlikely that a single space only stand will exceed either of the trigger points for notification, if a space only exhibitor suspects that the construction and deconstruction of their stand will do so then arrangements should be made for the project to be notified and the notice displayed.

## Slide 17: Exhibitors - What they need to do
Construction Phase Plan
This document sets out the arrangements for securing health and safety during the construction period. The arrangements include site rules taking into account the activities that will be taking place during the construction period. For projects involving more than one Contractor a Principal Contractor is responsible for the Construction Phase Plan and site rules whereas for single Contractor projects this responsibility sits with a Contractor. (See also Induction and Site Rules)
It is likely that the stand builder will be allocated the role of Principal Contractor for a specific exhibitor’s space only stand and therefore will be responsible for producing the Construction Phase Plan and any specific site rules for the stand.
Induction and Site Rules
A suitable site induction must be provided to any personnel requiring access to the construction site. The induction must be site specific, highlight any particular risks and include information on the emergency procedures. Where there is more than one Contractor involved in a project the responsibility for ensuring an induction is provided rests with the Principal Contractor. (See also Construction Phase Plan)
Exhibitors are responsible for sharing any relevant information that they receive to any personnel that they invite onsite during the construction phase. In addition, if exhibitors of the space only stand intend to be present on the plot during the construction then they must receive the site specific induction for the event as a whole and, if relevant, a site specific induction for their space only plot. It may be the case that the stand builder simply adopts the organiser’s standard site rules and adds any of their own stand specific rules. The site rules for both the event as a whole and any specifically for the space only plot must be communicated to all personnel requiring access to the space only plot during the construction phase. If exhibitors of the space only stand intend to be present on the plot during the construction then the site rules must be adhered to.

## Slide 18: Exhibitors - What they need to do
Welfare
Workers must be provided with suitable welfare facilities throughout the construction phase. Welfare facilities include, but are not limited to, drinking water, toilets, catering facilities and rest areas. Information regarding the location of the welfare facilities onsite should be disseminated.
It is likely that the venue will provide the welfare facilities and information regarding the available provision should be disseminated via the organiser. Exhibitors are responsible for sharing any relevant information that they receive to any personnel that they invite onsite during the construction phase.
Access Control
Reasonable steps must be taken to prevent access by unauthorised persons to areas where construction work is due to take place.
Exhibitors should take the time to understand the arrangements that will be in place to control access onsite as it is likely that passes/badges/wristbands etc. will need to be pre-ordered. Exhibitors are encouraged to disseminate any access information that they receive to any personnel that they invite onsite during the construction phase as this will speed up access.

## Slide 19: Venues - What they need to do
The regulations cover the management of health, safety and welfare when carrying out construction projects. The regulations replace The Construction (Design and Management) Regulations 2007 (CDM 2007) and are applicable to event construction in addition to all existing relevant health and safety law which must also be complied with. Construction work includes, but is not limited to, the assembly or disassembly (e.g. phases within build up and breakdown) of prefabricated elements to form a structure (e.g. shell scheme, features and space only stands). The regulations identify key roles (dutyholders) who each have specific responsibilities (duties) to fulfil.
Understand your roles and responsibilities
As illustrated in the organogram in Appendix 1 the venue is likely to take the following role/s with the assigned responsibilities:
Role | Summary of Main Responsibilities
Contractors are the organisations (or individuals) | ● Plan, manage and monitor construction work under their control so
who directly employ or engage with construction | that it is carried out without risks to health and safety. Cooperate
workers or manage construction work. | and coordinate their activities with others in the project team- in
 | particular, comply with directions given to them by the Principal
 | Designer or Principal Contractor. For single-Contractor projects,
 | prepare a Construction Phase Plan.
 | ● Not start work until steps have been taken to prevent unauthorised
 | access to areas where construction work is taking place.
 | ● Take reasonable practicable steps to ensure suitable welfare is in
 | place for their workers.
 | ● Not start work until they are satisfied that a Client is aware of their duties
Designers are organisations (or individuals), who | When preparing or modifying designs, to eliminate, reduce or control fore-
prepare or modify designs for a building, product or | seeable risks that may arise during:
system relating to construction work or arrange for | ● Construction.
or instruct others to do so. | ● The maintenance and use of a structure once it is built.
 | ● Take account of pre-construction information and provide informa-
 | tion to assist others.
 | ● Not start work until they are satisfied that a Client is aware of their duties

## Slide 20: Venues - What they need to do
Generally, the venue owner/management functions as a Contractor and/or Designer as it provides services e.g. electricity and rigging, to the construction of the event e.g. to the organiser, exhibitor and stand Contractors. Venue contracted service providers should refer to the Contractor section for further guidance regarding their responsibilities under CDM 2015.
Skills, knowledge and experience
Anyone appointing Designers (including Principal Designers), Contractors (including Principal Contractors) or workers must ensure that those appointed have the necessary skills, knowledge and experience.
Consideration should be given by venue senior management to ensure that staff have the necessary skills, knowledge and experience. Furthermore, consideration should be given by venue senior management to ensure that any venue service providers appointed also have the necessary skills, knowledge and experience. It is good practice for the organiser to request from the venue documents that demonstrate that venue appointed in-house Contractors have the necessary skills, knowledge and experience.

## Slide 21: Venues - What they need to do
Notification
A project is notifiable to the relevant enforcing authority if the construction work is scheduled to:
Last longer than 30 working days and have more than 20 workers working simultaneously at any point in the project
OR
Exceed 500 person days.
A project can be notified via the electronic F10 notification form on the HSE website. The requirements of CDM 2015 apply whether or not the project is notifiable. It is the Client’s responsibility to notify and subsequently display the notice however Clients can request someone else, such as the Principal Contractor, do either of these activities on their behalf.
Venue management should have an understanding of the number of venue personnel and venue contracted service personnel who will require access to the construction site. This information may be requested by the organiser.
Construction Phase Plan
This document sets out the arrangements for securing health and safety during the construction period. The arrangements include site rules taking into account the activities that will be taking place during the construction period. For projects involving more than one Contractor a Principal Contractor is responsible for the Construction Phase Plan and site rules whereas for single Contractor projects this responsibility sits with a Contractor. (See also Induction and Site Rules)
Unless taking the role of Principal Contractor or being the single Contractor for a project it is unlikely that the venue will be required to produce a Construction Phase Plan.

## Slide 22: Venues - What they need to do
Induction and Site Rules
A suitable site induction must be provided to any personnel requiring access to the construction site. The induction must be site specific, highlight any particular risks and include information on the emergency procedures. Where there is more than one Contractor involved in a project the responsibility for ensuring an induction is provided rests with the Principal Contractor. (See also Construction Phase Plan)
It is likely that it will be the venue that set the emergency procedures and therefore this information should be shared with the organiser for dissemination. Venue management should ensure that venue employees and venue contracted service employees requiring access to the construction site receive the site specific induction as provided by the organiser. It is likely that the venue will issue rules and regulations (e.g. the e-guide) that must be adhered to when operating onsite. These rules should be considered by the organiser when developing their site rules. It may be the case that the organiser simply adopts the venue’s standard site rules and adds any of their own event specific rules. The site rules must be communicated to all venue personnel and any venue contracted service personnel under the venue’s control who require access to the site during the construction phase.

## Slide 23: Venues - What they need to do
Welfare
Workers must be provided with suitable welfare facilities throughout the construction phase. Welfare facilities include, but are not limited to, drinking water, toilets, catering facilities and rest areas. Information regarding the location of the welfare facilities onsite should be disseminated.
It is likely that the venue will provide the welfare facilities. Information regarding the location of the welfare facilities that will be available during the construction phase of an event’s tenancy should be shared with the organiser for dissemination.
Access Control
Reasonable steps must be taken to prevent access by unauthorised persons to areas where construction work is due to take place.
It is likely that access to the construction site will be via the venue’s loading bay/cargo doors. Sufficient security will be required to secure the entrance points to prevent access by unauthorised persons.

## Slide 24: Contractors - What they need to do
The regulations cover the management of health, safety and welfare when carrying out construction projects. The regulations replace The Construction (Design and Management) Regulations 2007 (CDM 2007) and are applicable to event construction in addition to all existing relevant health and safety law which must also be complied with. Construction work includes, but is not limited to, the assembly or disassembly (e.g. phases within build up and breakdown) of prefabricated elements to form a structure (e.g. shell scheme, features and space only stands). The regulations identify key roles (dutyholders) who each have specific responsibilities (duties) to fulfil.
Understand your roles and responsibilities
As illustrated in the organogram in Appendix 1 Contractors are likely to take the following role/s with the assigned responsibilities:

## Slide 25
Role | Summary of Main Responsibilities
Designers are organisations (or individuals), who | When preparing or modifying designs, to eliminate, reduce or control
prepare or modify designs for a building, product | foreseeable risks that may arise during:
or system relating to construction work or arrange | ● Construction.
for or instruct others to do so. | ● The maintenance and use of a structure once it is built.
 | ● Take account of pre-construction information and provide
 | information to assist others.
 | ● Not start work until they are satisfied that a Client is aware of their
 | duties..
Contractors are organisations (or individuals) | ● Plan, manage and monitor construction work under their control so
who directly employ or engage with construction | that it is carried out without risks to health and safety. Cooperate
workers or manage construction work. | and coordinate their activities with others in the project team- in
 | particular, comply with directions given to them by the Principal
 | Designer or Principal Contractor. For single-Contractor projects,
 | prepare a Construction Phase Plan.
 | ● Not start work until steps have been taken to prevent unauthorised
 | access to areas where construction work is taking place.
 | ● Take reasonable practicable steps to ensure suitable welfare is in
 | place for their workers.
 | ● Not start work until they are satisfied that a Client is aware of their
 | duties.
For projects involving more than one Contractor: | 
Principal Designers are organisations (or | Plan, manage, monitor and coordinate health and safety in the pre-
individuals) in control of the pre-construction phase | construction phase of a project. This includes:
where a project involves more than one Contractor. | ● Helping and advising the Client in brining together the pre-
Appointed by the Client or if not appointed, the role | construction information.
is undertaken by the Client. | ● Working with other Designers to identify, eliminate or control
 | foreseeable risks.

## Slide 26
Role | Summary of Main Responsibilities
Principal Designers… | ● Ensuring Designers carry out their duties.
 | Prepare and provide relevant information to other dutyholders, including the
 | Principal Contractor to help them plan, manage, monitor and coordinate
 | health and safety in the construction phase.
Principal Contractors are organisations (or | Plan, manage, monitor and coordinate health and safety in the construction
individuals) in control of the construction phase | phase of a project. This includes:
where the project involves more than one | ● Liaising with the Client and Principal Designers.
Contractor. | ● Preparing the Construction Phase Plan.
 | ● Organising cooperation between Contractors and coordinating their
Appointed by the Client or if not appointed, the role | work.
is undertaken by the Client. | Ensure:
 | ● Suitable site inductions are provided.
 | ● Reasonable steps are taken to prevent unauthorised access.
 | ● Workers are consulted and engaged in securing their health and
 | safety.
 | ● Provide suitable welfare arrangements.

## Slide 27: Contractors - What they need to do
Generally, there are 4 categories of Contractor in events 1) those appointed directly by the organiser e.g. the shell scheme Contractor, 2) those appointed directly by a space only exhibitor to work within their plot e.g. the space only stand Contractor, 3) those appointed directly by the venue who have sole rights to provide a specific service within the venue e.g. mains electrical Contractor and 4) sub-Contractors subsequently appointed by any of those listed in 1, 2 or 3. In all cases the Contractor functions as either Designer/Principal Designer (pre-site) and/or Contractor/Principal Contractor (onsite).
Skills, knowledge and experience
Anyone appointing Designers (including Principal Designers), Contractors (including Principal Contractors) or workers must ensure that those appointed have the necessary skills, knowledge and experience.
When appointing Contractors and/or workers consideration should be given by those making the appointment to ensure that those who they are looking to appoint have the necessary skills, knowledge and experience

## Slide 28: Contractors - What they need to do
Notification
A project is notifiable to the relevant enforcing authority if the construction work is scheduled to:
Last longer than 30 working days and have more than 20 workers working simultaneously at any point in the project
OR
Exceed 500 person days.
A project can be notified via the electronic F10 notification form on the HSE website. The requirements of CDM 2015 apply whether or not the project is notifiable. It is the Client’s responsibility to notify and subsequently display the notice however Clients can request someone else, such as the Principal Contractor, do either of these activities on their behalf.
Each Contractor should have an understanding of the number of personnel that they will require onsite during the construction phase. This information may be requested by the organiser and/or the space only exhibitor. This is because whilst it is very unlikely that a single space only stand will exceed either of the trigger points for notification, if a space only exhibitor suspects that the construction and deconstruction of their stand will do so then arrangements should be made for the project to be notified and the notice displayed.

## Slide 29: Contractors - What they need to do
Construction Phase Plan
This document sets out the arrangements for securing health and safety during the construction period. The arrangements include site rules taking into account the activities that will be taking place during the construction period. For projects involving more than one Contractor a Principal Contractor is responsible for the Construction Phase Plan and site rules whereas for single Contractor projects this responsibility sits with a Contractor. (See also Induction and Site Rules)
Where construction activities are taking place and if the role of Principal Contractor or being the single Contractor for a project, the Contractor will be required to produce a Construction Phase Plan.
Induction and Site Rules
A suitable site induction must be provided to any personnel requiring access to the construction site. The induction must be site specific, highlight any particular risks and include information on the emergency procedures. Where there is more than one Contractor involved in a project the responsibility for ensuring an induction is provided rests with the Principal Contractor. (See also Construction Phase Plan)
All Contractors, whether appointed by the organiser, exhibitor or venue, who require access to the construction site must receive a site specific induction. Furthermore, space only stand builder’s allocated the role of Principal Contractor for a specific exhibitor’s space only stand will be responsible for providing, if relevant, a site specific induction for their space only plot for any personnel who requires access during the construction phase. All Contractors, whether appointed by the organiser, exhibitor or venue, who require access to the construction site must receive information regarding the site rules. Furthermore, space only stand builders allocated the role of Principal Contractor for a specific exhibitor’s space only stand will be responsible for producing the Construction Phase Plan and any specific site rules for the stand. When developing the site rules for the plot attention should be given to any site rules communicated by the organiser. It may be the case that the stand builder simply adopts the organiser’s standard site rules and adds any of their own stand specific rules. The site rules for both the event as a whole and any specifically for the space only plot must be communicated to all personnel requiring access to the space only plot during the construction phase.

## Slide 30: Contractors - What they need to do
Welfare
Workers must be provided with suitable welfare facilities throughout the construction phase. Welfare facilities include, but are not limited to, drinking water, toilets, catering facilities and rest areas. Information regarding the location of the welfare facilitates onsite should be disseminated.
It is likely that the venue will provide the welfare facilities and information regarding the available provision should be disseminated. Contractors are responsible for sharing any relevant information that they receive to any personnel that they invite onsite during the construction phase.
Access Control
Reasonable steps must be taken to prevent access by unauthorised persons to areas where construction work is due to take place. All Contractors, whether appointed by the organiser, exhibitor or venue, who require access to the construction site must be authorised in order to gain site access. The organiser will determine the criteria and process for obtaining authorisation. Furthermore, space only stand builder’s assigned the role of Principal Contractor for a specific exhibitor’s space only stand will be responsible for implementing reasonable steps to prevent access by unauthorised persons to their plot during the construction phase.

## Slide 31: CDM2015 Template Pack
The following section contains CDM2015 industry templates which are ready to be printed and used and if completed correctly they will help you comply.

## Slide 32
Name | 
Company | 
Event/Stand | Give a description
What has the venue/client made you aware of? | Site Rules Aesthetic Rules Schedule
Who else is working on the job with you? | 
What is the structure and who is responsible for what? | 
Who is the principal contractor? | 
How have you chosen your contractors? | What training have they had? What do they need? Are they experienced? How will they be monitoring progress and Health & Safety?
Is it notifiable to HSE? | 
How will you communicate? | Site Rules Changes to information Method statement (stand) or event safety plan (event)
How will you consult with your contractors? | 
What are your welfare arrangements? | Minimum welfare requirements: * Toilets * Washing facilities * Drinking Water * Boiling Water * Microwave * Seating
Please list the major safety hazards | (for Example falls from height, collapse of structure, supervising members of public who may be at risk, waste, mechanical equipment, electric/gas/water, noise and vibration, stability, control of lifting operations, maintenance of plant and equipment, rigging, pyrotechnics, lasers and similar special effects, traffic routes and the segregation of vehicles and pedestrians, storage of materials of work, equipment, manual handling, hazardous substances, non-iron radiation)

## Slide 33
Method Statement - Example Document_3.0
Details:
Company Name, Address and telephone number: .......................................................................................................................
Prepared by......................................... (Name & Title)..............................................................................................................
Exhibition: ................................................................................................................................................................................
Stand No: ................................................................................................................................................................................
Venue:.....................................................................................................................................................................................
Hall: ........................................................................................................................................................................................
Date: ................................................. (Build-up and Pull Out)...................................................................................................
Plans/Drawings: .................................. (N/A or Sent/Attached)..................................................................................................
Structural Calcs: .................................. (N/A or Sent/Attached)..................................................................................................
Valid: .......................................................................................................................................................................................
On Site Personnel:
Manager/Supervisor: ............................ (Name and Mobile Number) ..........................................................................................
Number of staff: Employees and any Sub- Contract Labour Staff - (3 Chippies, 1 labourer etc)
................................................................................................................................................................................................
Others:
Sub-Contractors:
Furniture..................................................................................................................................................................................
Carpets....................................................................................................................................................................................
Electrical..................................................................................................................................................................................
Ceilings....................................................................................................................................................................................
Floral.......................................................................................................................................................................................
Responsible for Health & Safety: ....................(Name)................................................................................................................

## Slide 34
Method Statement – Example Document_3
Stand Build Procedure:
Arrive Site: .....................................................................(Date)................................................................................................
Lorry unloaded using lifting Contractors and/or by hand
Materials sited around stand area
Wooden platform laid
Carpet put down
Walls erected –erect company logo, graphics
Ceiling fitted
Electrics installed
Exhibition products fitted/installed
Stand features added
Completed stand size 20 x 20, walls 3:9 metres
Furniture delivered and positioned
Floral added
The design, manufacture and construction of the stand, will ensure its stability for the duration of the exhibition, under normal exhibition conditions. The stand design and construction as far as is reasonably practicable, complies fully with the Equality Act 2010. To this end we have sought to achieve in the stand layout “Access For All “ and tried to ensure any Artwork and/or Furniture meets fully with the spirit and intent of the Act.

## Slide 35
Method Statement - Example Document_3.0
Stand Demolition
Exhibitor’s products removed
Floral and furniture removed
Electrics disconnected
Stand features moved to Transporter outside, Exhibitor to organise
All walling and flooring saved and taken away from site
Carpets removed and taken away from site
No significant waste/debris will be left on site
Special Equipment/Expertise
Scaffold Tower (hired)
Normal fitting tools and equipment
All hand drills battery operated
Materials
All materials comply with venue regulations, flame retarded, BSI Standard
Paint - water based
Hazardous substances –small quantity of thinners for cleaning purposes

## Slide 36
Additional Information
XYZ Exhibitions have been trading 10 years. We erect exhibition stands worldwide and installed this stand at the show last year. We are Members of ESSA.
Addendum for Double Decker Stands
Describe the step-by-step build sequence for the structure including whether or not it be built at ground level and then lifted into place complete:
What are the weights to be lifted and heights to be lifted to; what equipment will be used (crane, fork lift, Hiab, etc):
How will the structure be lifted safely:
Who will undertake the tasks (own work force; sub-Contractors):
When will the handrail be completed (prior to lifting)? Will the floor be complete; if not, what means of edge protection has been designed:
What equipment is to be provided for working at height:
What do you foresee are the hazards created by the task (work at height, dust, scaffolds, etc):
What are your proposed solutions to the above hazards (scaffolds, barriers, fall-arrest equipment, etc):

## Slide 37
What are the predicted noise levels of your work:
What specialist work is required (scaffold erection, woodworking machines, hot work, etc) and proof of competence of those undertaking this work:
What plant and tools are to be used (power drills, saws, compressors, etc):
What physical precautions are to be used including details of the supplier (barriers, screens, warning signs, fire extinguishers, etc):
What PPE is to be used; who it will be used by and what training will be given (hard hats, dust masks, gloves, overalls, ear plugs, etc):
Provide details of the working platform (mobile tower, trestles, ladders, steps):
What access will be required by other Contractors to locate services or undertake an installation; who; when:
When will the structure will be signed off by an independent structural engineer:
Describe your arrangements for safe dismantling:
Work at the venue will not commence without the permission of the organiser or their appointed representative. Their approval of this document and supporting information must be confirmed.

## Slide 38
Risk Assessment - Example Document_3.0
Activity/Area Of assessment | Hazard/s | Existing Control Measures | Severity of Risk | Likelihood of Risk | Result of Rating | List any additional control measures required to reduce the risk | Revised Severity of risk | Revised Likelihood of risk | Revised result of rating
Fire Evacuation | Fatality | Annual & Daily Fire Risk Assessment; Portable Fire Fighting Equipment; 24/7 Safety & Security Patrols; Fire Alarm; Signage, audible safety briefing in all major conference rooms; emergency procedures sent to client prior to event; fire marshals; regular fire safety training, and clearly marked evacuation routes. | 5 | 2 | 10 | Continuous Awareness | 5 | 1 | 5
Arson | Fire & Injuries | ‘No smoking’ ban throughout, smoke detection and fire alarm system in place. Access Control CCTV System monitored from Control Room | 5 | 2 | 10 | 24/7 Alert Security & Safety Patrols | 5 | 1 | 5
Manual Handling | Injuries. | Staff & Porters awareness and training. Fault reporting. | 2 | 3 | 6 | Adequate Supervision | 2 | 2 | 4
Electricity | Electrocution | Access beyond connection socket limited to trained electricians only | 5 | 2 | 10 | Annual PAT testing Safe Systems of Work | 5 | 1 | 5
Noise | Deafness | Limit of 80dBA applies to the building. | 2 | 2 | 4 | All staff aware of policy. Limit exposure to noise | 2 | 1 | 2
AV Rig – Production company | Slips, trips and falls, manual handling, electrocution etc. | Event and production guidelines emailed to production companies, completed guideline questionnaires requested, separate risk assessment required and added to EBMS. Avoid Working at height | 3 | 3 | 9 | Adequate Supervision | 3 | 2 | 6
Medical Emergency | Accident or Illness | First Aiders on site 24/ 7 via 020 7798 4040 and first aid room | 2 | 2 | 4 | Constant training for staff in first aid. | 2 | 1 | 2
Trespass | Accident Theft Damage | Robust Access Control 24 / 7 Security Team CCTV Surveillance | 3 | 2 | 6 | All personal or valuable property to be secured by owners | 3 | 1 | 3
Lone Working | Inability to gain prompt assistance | Avoid wherever possible Report to Security Control Room Obtain Permit To Work | 3 | 2 | 6 | Individual Responsibility | 3 | 1 | 3
Working at Height | Falls from height | Permit To Work Required Roof & Canopy Access via Security Control Room ONLY | 5 | 2 | 10 | Adequate Supervision | 5 | 1 | 5
Assessment Date: Review date: Assessor:

## Slide 39
Risk Assessment Matrix |  | L I K L I H O O D |  |  |  | 
 |  | UNLIKELY | LOW | MEDIUM | HIGH | CERTAIN
S E V E R I T Y | NEGLIGIBLE | 1 | 2 | 3 | 4 | 5
 | MINOR | 2 | 4 | 6 | 8 | 10
 | MODERATE | 3 | 6 | 9 | 12 | 15
 | SERIOUS | 4 | 8 | 12 | 16 | 20
 | FATAL | 5 | 10 | 15 | 20 | 25

## Slide 40: Risk Rating System
Risks are rated a) with existing control measures in place and b) once additional recommendations are implemented
Severity and likelihood of harm are estimated.
Severity of harm most likely to arise from the hazard:
Insignificant - no injury.
Minor – minor injuries needing first aid.
Moderate – up to three days absence.
Major – more than seven days absence.
Catastrophic – death.
Likelihood of the potential incident:
Unlikely
Low
Medium
High
Certain
Risk Rating = Severity x likelihood (as shown in the table)
The priority of actions arising from the assessment depend on the overall risk rating.